## Slide 1
PM Migration: ready to gate cutover on data completeness
Executive review · ECC→S/4HANA
Steering committee · 2026

## Slide 2
Recommendation: block cutover until field mapping is ≥98% complete
Gate the cutover on a measurable completeness threshold (≥98%).
Cheap insurance vs. a failed cutover
Already measurable from the data dictionary

## Slide 3
Mapping completeness is 96% overall — PM at 93% is the gap to close
96%
overall field mapping complete
Chart: 
| PP-PI | PM
% complete | 98 | 93
Source: NEO dictionary (2026) · chart-engine pick: bar

## Slide 4
Decision
Approve the ≥98% completeness gate.
Close the PM 5-point gap, then schedule SUM.
sali2610@gmail.com